MIGRATION PLAN

[BRAND]

From visa-CRM to guidance-app: keep, refactor, delete

| Document | Value |
| --- | --- |
| Title | Migration Plan — [BRAND] v1.0 |
| Version | 1.0 (Draft) |
| Date | April 2026 |
| Owner | Philip Olaomo |
| Status | Draft |
| Source codebase | lastiroko/immigration-helper (GitHub) |
| Target scope | MVP only. Phase 2 deferred to a v2.0 plan. |
| Companion to | PRD; Use Cases; Requirements; Wireframes; Domain & API; Test Plan |
| Audience | Engineering (you), future contributors, anyone reviewing the codebase pivot |

# 1. Executive summary

This plan describes how the existing Spring Boot + React visa-CRM codebase becomes the [BRAND] guidance-app codebase without throwing the foundation away.

The first instinct on a product pivot is to start over. That is the wrong instinct here. The current codebase has authentication, JWT secret hardening, document upload with virus-scan abstraction, GitHub Actions CI, Postgres + Redis on Docker, Flyway migrations, and 74 passing backend tests. Those are weeks of work that map cleanly onto the new product. Throwing them away to greenfield would burn 3–4 weeks of runway for no product gain.

The plan is therefore a refactor-in-place over five phases, with the application tracking domain (VisaApplication, ApplicationDocument, ApplicationStatusHistory) replaced by the guidance domain (UserJourney, Task, Document, TaskTemplate, City, Office), the admin/approval surface deleted, and the front-end pivoted from a CRM dashboard to a mobile-first task list.

Headline numbers:

- Keep ~60% of the backend (auth, infra, file storage, CI, half of the tests).

- Refactor ~25% (controllers, services touching applications → tasks).

- Delete ~15% (admin role, status workflow, audit-log specific to applications).

- Estimated effort: 4 weeks of focused solo-founder time, including tests and rollback.

- Risk: bounded by feature flags + parallel database tables; full rollback to pre-migration state available until Phase 5 cutover.

# 2. Current state assessment

This section captures what is in the codebase today, on April 2026, before any migration work begins. It is the source of truth for the inventory in Section 5.

## 2.1 Repository layout (relevant subset)

immigration-helper/ ├── backend/ │ ├── src/main/java/com/immigrationhelper/ │ │ ├── application/ # CRM domain — to be replaced │ │ │ ├── VisaApplication.java │ │ │ ├── ApplicationController.java │ │ │ ├── VisaApplicationService.java │ │ │ ├── ApplicationDocument.java │ │ │ ├── ApplicationDocumentService.java │ │ │ ├── ApplicationStatusHistory.java │ │ │ └── ApplicationAccessGuard.java │ │ ├── infrastructure/ │ │ │ ├── security/ # KEEP — JWT + auth │ │ │ │ ├── JwtTokenProvider.java │ │ │ │ └── SecurityConfig.java │ │ │ ├── storage/ # KEEP — file storage abstractions │ │ │ │ ├── FileStorageService.java │ │ │ │ ├── LocalFileStorageService.java │ │ │ │ └── S3FileStorageService.java (stub) │ │ │ └── scanner/ │ │ │ ├── VirusScannerService.java │ │ │ └── NoOpVirusScannerService.java │ │ ├── user/ # KEEP — user identity │ │ │ ├── User.java │ │ │ ├── UserController.java │ │ │ └── UserService.java │ │ └── ImmigrationHelperApplication.java │ ├── src/main/resources/ │ │ ├── db/migration/ # Flyway: V1-V5 currently │ │ ├── application.yml │ │ └── application-dev.yml │ └── src/test/java/... # 74 tests — about 30 retain, ~30 refactor, ~14 delete ├── frontend-web/ # React + Vite — UI surface to refactor │ ├── src/ │ │ ├── pages/ │ │ │ ├── Login.tsx # KEEP │ │ │ ├── Register.tsx # KEEP │ │ │ ├── Dashboard.tsx # REFACTOR (CRM dashboard → task list) │ │ │ ├── ApplicationsList.tsx # DELETE │ │ │ ├── ApplicationCreate.tsx # DELETE │ │ │ ├── ApplicationDetail.tsx # DELETE │ │ │ ├── DocumentUpload.tsx # REFACTOR (attach to task) │ │ │ └── OfficeSearch.tsx # KEEP, enhance │ │ ├── api/ # KEEP, retarget endpoints │ │ ├── contexts/AuthContext.tsx # KEEP │ │ └── ... └── .github/workflows/ci.yml # KEEP

## 2.2 Backend metrics

| Metric | Value |
| --- | --- |
| Java version | 17 |
| Spring Boot version | 3.2.x |
| Database | PostgreSQL 16 (Docker container immigration-pg) |
| Cache | Redis (planned, not yet wired in) |
| Migrations applied | V1, V2, V3, V4, V5 (V5 drops dead JSONB documents column from visa_applications) |
| Backend tests | 74 (all passing on main) |
| CI | GitHub Actions: parallel backend + frontend jobs (mvn -B test; npm ci, tsc --noEmit, npm run build) |
| Auth | JWT with @PostConstruct secret guard; placeholder secret rejected unless dev profile |
| File storage | FileStorageService interface; LocalFileStorageService + S3FileStorageService (stub) implementations |
| Virus scanning | VirusScannerService interface; NoOpVirusScannerService implementation |
| State machine | DRAFT → SUBMITTED (user); SUBMITTED → APPROVED/REJECTED (admin) |

## 2.3 Frontend metrics

| Metric | Value |
| --- | --- |
| Framework | React 18 + TypeScript + Vite |
| Mobile | None yet (web only) |
| State | Local component state + AuthContext |
| API client | fetch wrapper with VITE_API_URL |
| Auth flow | Login + Register + protected routes (working) |
| Pages tied to CRM domain | ApplicationsList, ApplicationCreate, ApplicationDetail, DocumentUpload, status timeline |
| Pages reusable | Login, Register, Dashboard (shell only), OfficeSearch (with rework) |
| TypeScript config | verbatimModuleSyntax enabled (caught a ReactNode import bug already) |

## 2.4 What works that we must not break

- JWT auth with proper secret guard. Already attack-tested.

- Cross-user authorisation enforcement (ApplicationAccessGuard pattern).

- File upload pipeline with size limits, type allowlist, virus scan abstraction, soft delete.

- Flyway-managed schema with reversible migrations.

- CI pipeline that runs on every PR and blocks merges on test failure.

- Spring profile separation between dev and production.

- 74 tests including auth attack scenarios — most of these tests change shape, but the patterns are reusable.

# 3. Target state recap

The target architecture is fully specified in the Domain Model & API Specification document. This section is a one-page summary of the destination so this plan is self-contained.

- Backend: Spring Boot 3.x on Java 17 (unchanged stack, new domain).

- Database: same Postgres instance, new tables under a guidance schema.

- New core entities: User (kept), UserProfile (new), NotificationSetting (new), UserJourney (new), Task (new), Document (refactored from ApplicationDocument), TaskDocumentLink (new), City (new), Office (new), TaskTemplate (new), Guide (new), Partner (new), PartnerReferral (new), Subscription (new).

- Removed entities: VisaApplication, ApplicationStatusHistory, the admin role on User, audit-log tables specific to applications.

- Removed endpoints: /applications/* (the entire CRM controller), /admin/* (status approval).

- New endpoints: per Section 8 of the Domain & API document. Most importantly: /v1/users/me/onboarding/*, /v1/journeys, /v1/tasks, /v1/documents, /v1/cities/*, /v1/offices/*, /v1/marketplace/*, /v1/billing/*.

- Frontend pivots from web-only React CRM to a mobile-first React Native client. The web build remains as a Phase 2 companion (login + a thin dashboard for desktop users), not the primary interface.

- Authorisation model simplifies: no admin role for MVP. Single role: authenticated user. Cross-user isolation remains the non-negotiable invariant.

# 4. Migration strategy

The key strategic question is: refactor in place, or greenfield? Here is the reasoning behind the recommendation.

## 4.1 Options considered

| Option | Pros | Cons | Verdict |
| --- | --- | --- | --- |
| A — Greenfield rewrite | Clean slate, no legacy carryover, perfect domain model from day one. | Throws away ~3 weeks of working code: auth, file storage, CI, 74 tests, deployment scripts. Re-introduces risk in components that already work. | Rejected. |
| B — Refactor in place (recommended) | Keeps proven foundations (auth, storage, CI). Phased migration with feature flags lets us pivot safely. Fastest path to working product. | Requires discipline to not let CRM code linger. Phase 5 cutover must be decisive — no half-state on production. | Recommended. |
| C — Parallel codebase (run new and old side by side) | Maximally safe — old product keeps running while new one is built. | Two-product overhead is too expensive for a solo founder. There are no real users on the old product to protect. | Rejected. |

## 4.2 Strategic principles

- One main branch — feature flags, not long-lived branches.

- New domain code is added alongside old domain code; old is removed only after new is proven.

- Every phase ends with a green CI build and a deployable artefact.

- Database migrations are forward-only via Flyway, but every destructive migration has a written rollback plan in this document.

- The 74 tests are a safety net during the migration. We do not delete tests until the corresponding code is deleted. Tests that need to change will be ported, not rewritten from scratch.

- The frontend mobile client is built fresh. The web client is held in maintenance mode (login + status page) until Phase 2.

# 5. Inventory: keep, refactor, delete

Every file or class in the current codebase falls into one of three categories. The colour-coded table below is the master reference for the migration. Green = keep as-is or with trivial change; amber = refactor substantively; red = delete.

## 5.1 Backend inventory

| File / package | Disposition | Action |
| --- | --- | --- |
| infrastructure/security/JwtTokenProvider.java | KEEP | No changes. |
| infrastructure/security/SecurityConfig.java | KEEP | Update endpoint allowlist when controllers change. |
| infrastructure/storage/FileStorageService.java + impls | KEEP | Abstraction reused for Document storage. |
| infrastructure/scanner/VirusScannerService.java + impl | KEEP | Reused for Document upload. |
| user/User.java | KEEP | Add tier, locale, status fields. No structural change. |
| user/UserController.java | REFACTOR | Add /me/profile, /me/onboarding/* endpoints. |
| user/UserService.java | REFACTOR | Onboarding finalisation, profile recompute. |
| application/VisaApplication.java | DELETE | Replaced by UserJourney + Task entities. |
| application/ApplicationController.java | DELETE | Replaced by JourneyController, TaskController. |
| application/VisaApplicationService.java | DELETE | Replaced by JourneyService + TaskService. |
| application/ApplicationDocument.java | REFACTOR | Becomes Document entity. Migrate fields, drop application FK. |
| application/ApplicationDocumentService.java | REFACTOR | Becomes DocumentService. Quota logic added. |
| application/ApplicationStatusHistory.java | DELETE | No equivalent in new domain (no admin approval workflow). |
| application/ApplicationAccessGuard.java | REFACTOR | Pattern reused as ResourceOwnershipGuard for Task and Document. |
| DocumentType enum | REFACTOR | Trim to MVP set: PASSPORT, RESIDENCE_PERMIT, MARRIAGE_CERT, BIRTH_CERT, UNIVERSITY_DEGREE, RENTAL_CONTRACT, INSURANCE_PROOF, TAX_ID_LETTER, OTHER. Drop CRM-only types. |
| Flyway V1-V4 migrations | KEEP | Historical record. Do not edit. |
| Flyway V5 (drops JSONB documents column) | KEEP | Already applied. |
| Tests: AuthControllerTests (8 tests) | KEEP | Unchanged. |
| Tests: ApplicationControllerTests (12 tests) | DELETE | Endpoints removed. |
| Tests: ApplicationDocumentServiceTests (14 tests) | REFACTOR | Pattern reused for DocumentService. |
| Tests: ApplicationAccessGuardTests (6 tests) | REFACTOR | Same patterns for new ResourceOwnershipGuard. |
| Tests: VirusScannerTests (4 tests) | KEEP | Unchanged. |
| Tests: FileStorageTests (6 tests) | KEEP | Unchanged. |
| Tests: SecurityConfigTests (4 tests) | REFACTOR | Update endpoint matchers for new routes. |
| Tests: misc (20 tests) | REVIEW | Per-test triage; expect ~half retain, half rewrite. |

## 5.2 Frontend inventory

| File / module | Disposition | Action |
| --- | --- | --- |
| frontend-web/src/pages/Login.tsx | KEEP | Reuse on web companion build. |
| frontend-web/src/pages/Register.tsx | KEEP | Reuse. |
| frontend-web/src/pages/Dashboard.tsx | REFACTOR | Becomes a thin web shell pointing users at the mobile app for full UX. |
| frontend-web/src/pages/ApplicationsList.tsx | DELETE | No applications domain anymore. |
| frontend-web/src/pages/ApplicationCreate.tsx | DELETE | Same. |
| frontend-web/src/pages/ApplicationDetail.tsx | DELETE | Same. |
| frontend-web/src/pages/DocumentUpload.tsx | REFACTOR | Becomes /vault upload component (mobile primary, web secondary). |
| frontend-web/src/pages/OfficeSearch.tsx | REFACTOR | Becomes /cities + /offices browse, with city-first IA. |
| frontend-web/src/api/ | REFACTOR | Retarget endpoints; remove application calls; add tasks, journeys, documents, cities, offices, marketplace. |
| frontend-web/src/contexts/AuthContext.tsx | KEEP | Reusable in web; ported to React Native. |
| frontend-web/src/components/ | REVIEW | Per-component triage; layout primitives stay, CRM-specific lists go. |
| frontend-mobile/ | NEW | New React Native (Expo) app for the primary user interface. |

## 5.3 Database inventory

| Table / column | Disposition | Action |
| --- | --- | --- |
| users | KEEP | Add tier, locale, status, lastSeenAt, emailVerifiedAt columns via Flyway. |
| users.role (admin/user) | REFACTOR | Drop admin role for MVP; keep column nullable for future. |
| visa_applications | DELETE | After Phase 4 cutover: drop in Flyway V11. |
| application_documents | REFACTOR | Migrate to documents table with new columns; drop FK to visa_applications. |
| application_status_history | DELETE | Drop in Flyway V12. |
| New: user_profiles | NEW | Flyway V6. |
| New: notification_settings | NEW | Flyway V6. |
| New: cities | NEW | Flyway V7 (with seed data). |
| New: offices | NEW | Flyway V7 (with seed data). |
| New: task_templates | NEW | Flyway V8 (with seed data). |
| New: user_journeys | NEW | Flyway V9. |
| New: tasks | NEW | Flyway V9. |
| New: task_document_links | NEW | Flyway V10. |
| New: documents (replaces application_documents) | NEW | Flyway V10. Backfill from application_documents in Phase 4 if any data exists. |
| New: guides | NEW | Flyway V13 (Phase 2). |
| New: partners, partner_referrals, subscriptions | NEW | Flyway V14 (Phase 2 of MVP, when monetisation is wired). |

# 6. Phased migration plan

Five phases, each ending in a green CI build and a deployable state. Phases are sequential; do not start phase N+1 until N is at exit criteria.

## 6.1 Phase 1 — Foundations & inventory freeze

Goal: lock the migration plan to the current code reality, set up feature flags, and add the new schema scaffolding without breaking the existing build.

### Steps

- Tag main as `pre-migration-baseline` so we can rebase or compare any time.

- Add a feature flag system (env-based via Spring properties is enough for MVP).

- Author Flyway V6: create user_profiles, notification_settings.

- Author Flyway V7: create cities, offices (empty tables, schema only).

- Author Flyway V8: create task_templates (schema only).

- Run all existing tests to confirm zero regression.

- Open the seven companion design documents for review (PRD, UCs, FRS, Wireframes, Domain & API, Test Plan, this plan).

### Deliverables

- New schema migrations applied; existing tests still green.

- Feature flag scaffolding in place (e.g., `features.guidance.enabled=false` default).

- README updated to describe the migration and reference the design docs.

### Exit criteria

- CI green on main.

- All new tables exist in dev DB; no data migration yet.

- `mvn test` passes.

- Estimated effort: 3 days.

## 6.2 Phase 2 — User domain & onboarding

Goal: ship the new User profile + onboarding endpoints without touching applications. Users can have a profile in the new schema even if applications still exist alongside.

### Steps

- Add UserProfile entity, repository, service. Add unit tests.

- Add NotificationSetting entity, repository, service.

- Implement /v1/users/me/profile (GET, PATCH).

- Implement /v1/users/me/onboarding/step/{n} and /finalize.

- Add an onboarding integration test that walks through all six steps.

- Add the personalisation engine stub: a service class that takes a profile and returns a list of TaskTemplate codes that match. Unit-test the rule logic with at least 6 persona scenarios.

- Seed the cities table with Munich, Berlin, Stuttgart.

- Seed offices table with the canonical offices for those three cities (KVR Munich, LEA Berlin, Stuttgart Bürgerbüro Mitte plus their counterparts).

- Seed task_templates with the 30 MVP task templates from the PRD.

### Deliverables

- Working onboarding endpoints behind a feature flag (so the old UI is unaffected).

- ~25 new tests added; existing 74 still green.

- Seed scripts committed (Flyway repeatable migrations: R__seed_cities.sql, R__seed_offices.sql, R__seed_task_templates.sql).

### Exit criteria

- Manual call to onboarding endpoints produces a populated UserProfile.

- Test coverage on UserProfileService and OnboardingService ≥ 80%.

- Estimated effort: 1 week.

## 6.3 Phase 3 — Journeys, tasks, documents

Goal: stand up the journey core. Tasks become real, documents migrate from ApplicationDocument to Document, the deadline engine produces reminders. Application endpoints still exist but no longer receive new data.

### Steps

- Add UserJourney, Task, TaskDocumentLink entities + repositories + services.

- Author Flyway V9 (user_journeys, tasks).

- Implement /v1/journeys (GET, POST, PATCH).

- Implement /v1/tasks (GET list, GET detail, PATCH, /skip).

- Wire the personalisation engine to Task creation — onboarding finalize now writes Tasks rows.

- Refactor ApplicationDocument into Document. Author Flyway V10 (creates documents table, task_document_links).

- Backfill: if any ApplicationDocuments exist in production (none expected — no real users yet), copy them to documents with NULL task linkage.

- Drop the application FK from documents (already done by V5 logically; this phase finishes the rename).

- Implement /v1/documents (GET list, POST upload, PATCH, DELETE).

- Implement /v1/tasks/{id}/documents for attaching documents to tasks.

- Build the deadline engine: a scheduled job (Spring @Scheduled) that runs every 6 hours, walks tasks, and updates status (UPCOMING→DUE→OVERDUE) and emits reminders to the notification outbox table.

- Add a notification outbox table (Flyway V10b) and a worker that reads from it. For MVP, deliver via a logging stub; FCM/APNS wiring in Phase 5.

- Migrate ApplicationAccessGuard tests into ResourceOwnershipGuard tests for Task and Document.

- Run the full Test Plan TC suite — at this point about 30 of the 40 TCs should be runnable (auth, onboarding, tasks, documents).

### Deliverables

- Journey core working end-to-end behind feature flag: onboard → see tasks → mark complete → see dependent tasks scheduled → upload document → attach to task → completion.

- Documents fully migrated; old ApplicationDocument code paths are dead but tables not yet dropped.

- Deadline engine produces correct status transitions.

- Test coverage on TaskService, DocumentService, deadline engine ≥ 80%.

### Exit criteria

- All tests in Auth, Onboarding, Tasks, Documents modules of the Test Plan pass.

- CI green.

- Manual smoke run of TC-006, TC-011, TC-015, TC-018 successful.

- Estimated effort: 1.5 weeks.

## 6.4 Phase 4 — Cutover: delete the old domain

Goal: turn the feature flag on as the default, delete the application domain code and tables, and prove the old endpoints return 404.

### Steps

- Flip `features.guidance.enabled=true` as the default.

- Delete application/ package: VisaApplication, ApplicationController, VisaApplicationService, ApplicationStatusHistory, ApplicationAccessGuard.

- Delete the ApplicationDocument class (already replaced by Document in Phase 3 — this is the final removal).

- Delete ApplicationControllerTests and the related test fixtures.

- Update SecurityConfig to remove /applications/* matchers.

- Author Flyway V11: drop visa_applications table.

- Author Flyway V12: drop application_status_history.

- Author Flyway V13: drop application_documents table (data already migrated in Phase 3).

- Run full test suite. Investigate every red test individually — most should be the deleted-tests we already removed. Anything else is a regression.

- Add explicit 404 tests for /applications/* endpoints to prove they are gone.

- Update the OpenAPI spec / API docs to reflect new endpoints only.

### Deliverables

- Backend repository contains only the new domain. Net code reduction expected.

- Database has no application_* tables.

- All Phase 4 Flyway migrations have written rollback scripts (see Section 9).

### Exit criteria

- CI green with the slimmer test set.

- `grep -r VisaApplication backend/src/` returns nothing.

- Old endpoints return 404 from a smoke test.

- Estimated effort: 3 days.

## 6.5 Phase 5 — Marketplace, billing, notifications, polish

Goal: complete the MVP with the monetisation surface and the full notification stack, then ship.

### Steps

- Author Flyway V14: partners, partner_referrals, subscriptions.

- Implement /v1/marketplace, /v1/partners/{slug}, /v1/partners/{slug}/click endpoints.

- Wire affiliate webhook handler with idempotency.

- Implement /v1/billing/* endpoints; integrate Stripe (test mode first).

- Wire FCM (Android) and APNS (iOS) clients into the notification worker.

- Implement /v1/privacy/export and /v1/privacy/export/{id} (GDPR data export).

- Implement DELETE /v1/users/me with the 30-day grace period and hard-delete background job.

- Run the OWASP ZAP baseline scan from TC-037. Fix anything high-severity.

- Run the load test from TC-032. Confirm P95 latency budget.

- Run accessibility scan from TC-036.

- Run the Test Plan acceptance suite. Sign off.

### Deliverables

- Full MVP backend feature set live.

- Stripe integration tested in test mode + at least one real test charge.

- Notification stack delivering pushes to a real device.

- GDPR export demonstrably working with a test account.

- Test Plan exit criteria met (100% P0 pass; ≥ 95% P1 pass).

### Exit criteria

- Release-candidate build deployed to staging.

- Smoke pack runs cleanly on staging.

- Estimated effort: 1 week.

# 7. Database migration sequence

Flyway scripts are forward-only. The following sequence is committed in order. Every destructive script has a rollback script written before deployment, kept in `db/rollback/`.

| Version | Phase | Description | Reversible? |
| --- | --- | --- | --- |
| V6__user_profiles_and_settings.sql | 1 | Create user_profiles, notification_settings. | Yes (drop tables; no data yet). |
| V7__cities_and_offices.sql | 1 | Create cities, offices (schema). | Yes. |
| V8__task_templates.sql | 1 | Create task_templates (schema). | Yes. |
| R__seed_cities.sql, R__seed_offices.sql, R__seed_task_templates.sql | 2 | Repeatable seed scripts. | Yes (TRUNCATE). |
| V9__journeys_and_tasks.sql | 3 | Create user_journeys, tasks. | Yes. |
| V10__documents_and_links.sql | 3 | Create documents, task_document_links. Backfill from application_documents. | Conditional — backfill is reversible if no real users (true at MVP time). |
| V10b__notification_outbox.sql | 3 | Create notification_outbox table. | Yes. |
| V11__drop_visa_applications.sql | 4 | DROP TABLE visa_applications CASCADE. | Destructive. Rollback script in db/rollback/V11_rollback.sql restores from backup. |
| V12__drop_application_status_history.sql | 4 | DROP TABLE application_status_history. | Destructive. Rollback restores from backup. |
| V13__drop_application_documents.sql | 4 | DROP TABLE application_documents. | Destructive. Rollback restores from backup; data migrated to documents in V10. |
| V14__marketplace_billing.sql | 5 | Create partners, partner_referrals, subscriptions. | Yes. |

## Pre-cutover backup protocol

- Before applying V11/V12/V13, take a full pg_dump of the database to versioned cold storage (S3 with versioning, retention 90 days).

- Snapshot the staging environment first; perform the destructive sequence there; verify; then production.

- Document the snapshot identifier in the commit message of the V11 deploy.

# 8. Frontend migration

The web frontend was the original UI. The new product is mobile-first, so the web app drops to a maintenance role and a new React Native app becomes the primary client.

## 8.1 Web (frontend-web/)

- Login and Register pages: keep, no functional changes.

- Dashboard: refactor into a thin web shell that explains the product, links to the App Store / Play Store, and offers a 'Continue on web' fallback. The fallback shows a read-only task list — no document upload, no marketplace, no billing — so power users can scan their plan from a desktop.

- OfficeSearch: refactor into the public Cities + Offices browse, since that is one of the few flows that genuinely benefits from a desktop screen.

- Delete: ApplicationsList, ApplicationCreate, ApplicationDetail, the entire CRM dashboard.

- Refactor: API client to point at /v1/* endpoints.

- Keep: AuthContext (it ports cleanly).

## 8.2 Mobile (frontend-mobile/)

- New repository folder: frontend-mobile/, separate from frontend-web/.

- Stack: Expo + React Native + TypeScript. Expo for fast iteration; eject only if a native module is required.

- State: TanStack Query (formerly React Query) for server state; Zustand for local UI state.

- Navigation: React Navigation, with the 5-tab bottom navigator from the wireframes.

- Storage: SecureStore for tokens; MMKV for any non-sensitive caches.

- Build the screens in the order of the wireframes: Onboarding (Wireframe 1), Dashboard (2), Task detail (3), Document Vault (4), City office (5), Marketplace card (6).

- Push notifications: Expo Notifications backed by FCM and APNS in production.

- Offline: read-from-cache strategy on TanStack Query; mutations queued via the existing 'offline banner' pattern from Wireframe 2.

## 8.3 Mobile development sequence

| Sprint | Deliverable |
| --- | --- |
| M1 (3 days) | Project bootstrap, navigation skeleton, theming, auth flow (Login + Register reusing existing endpoints). |
| M2 (4 days) | Onboarding wizard end-to-end (Wireframe 1). |
| M3 (4 days) | Dashboard + task detail + completion (Wireframes 2-3). |
| M4 (3 days) | Document Vault (Wireframe 4). |
| M5 (2 days) | City office page (Wireframe 5). |
| M6 (2 days) | Marketplace card flow (Wireframe 6). |
| M7 (3 days) | Push notifications + Stripe billing flow + polish. |

# 9. Risk register & rollback strategy

## 9.1 Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Migration takes longer than 4 weeks | High | Medium | Strict scope discipline. Defer Phase 5 marketplace + billing if Phase 4 slips. Mobile push can ship as in-app inbox first. |
| Destructive Flyway migration cannot be reverted | Low | High | Pre-migration pg_dump to versioned S3 storage. Rollback scripts written and tested in staging before production. |
| Existing tests start failing for unrelated reasons during refactor | Medium | Medium | Phased approach: each phase ends with green CI. If reds appear, root-cause before moving on. |
| Mobile build is unfamiliar territory — bugs proliferate | Medium | High | Use Expo + well-trodden libraries (TanStack Query, React Navigation). Lean on the wireframes; do not invent UX in code. |
| Stripe integration introduces auth/PII bugs | Medium | High | Stripe-hosted Checkout (not custom forms). All PCI scope stays at Stripe. Webhook signature verification (TC-028) is a P0 test. |
| Solo founder loses momentum mid-pivot | Medium | High | Phase 1-2 deliver visible progress fast. Each phase is independently shippable to staging. Public commit cadence keeps motivation. |
| Old Flyway state diverges between dev and staging | Low | Medium | `flyway info` checked at the start of each phase. Staging is reset from production-like state weekly. |

## 9.2 Rollback strategy

- Phase 1, 2, 3: fully reversible by `git revert` and Flyway down (using the prepared rollback scripts in `db/rollback/`).

- Phase 4: destructive. Rollback requires restoring the pre-V11 pg_dump. Only execute Phase 4 once Phase 3 is rock solid in staging for at least 5 days.

- Phase 5: rollback by feature flags — turn off marketplace, billing, push, individually.

- Emergency rollback runbook: documented in db/rollback/RUNBOOK.md (to be authored at start of Phase 4).

# 10. Effort estimate & schedule

Solo-founder estimates assuming ~6 productive hours per day, 5 days per week. Buffer is ~20% on each phase to absorb unknown unknowns.

| Phase | Description | Effort | Buffer | Total |
| --- | --- | --- | --- | --- |
| 1 | Foundations & inventory freeze | 3 days | +1 day | 4 days |
| 2 | User domain & onboarding | 5 days | +1 day | 6 days |
| 3 | Journeys, tasks, documents | 7 days | +2 days | 9 days |
| 4 | Cutover: delete old domain | 3 days | +1 day | 4 days |
| 5 | Marketplace, billing, notifications, polish | 5 days | +2 days | 7 days |
|  |  |  | Total | 30 days (~6 weeks) |

In wall-clock terms, with realistic interruptions (Square Health DPO work, Arenix Cover, family, life), plan for 8–10 calendar weeks.

Mobile development (Section 8.3) runs in parallel with backend phases 3-5. M1-M2 can start as soon as Phase 2 endpoints are live; M3 onward when Phase 3 is live. So the mobile and backend tracks finish together at the end of Phase 5.

# 11. Success criteria

This migration is complete when all of the following are true.

- All P0 use cases (UC-001 through UC-010, UC-016, UC-018) are implemented.

- Test Plan exit criteria met: 100% P0 pass; ≥ 95% P1 pass; zero S1 defects.

- `grep -r VisaApplication backend/src/` returns nothing.

- Database contains no `application_*` tables.

- Mobile app submitted to App Store and Play Store internal testing tracks.

- OWASP ZAP baseline scan shows zero high-severity issues.

- P95 latency on /v1/tasks under 1 second under simulated 4G load.

- GDPR data export demonstrably working with a real test account.

- README updated, design docs all linked from the README.

- CI green on main.

# 12. Document control

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | April 2026 | Philip Olaomo | Initial release; 5-phase migration plan from visa-CRM to guidance-app. |

## Companion documents (the full senior-rated suite)

- 1. Product Requirements Document v1.0 (Helfa_PRD_v1.docx)

- 2. User Journey Flowcharts v1.0 (Helfa_UserJourneyFlowcharts_v1.docx)

- 3. Use Cases v1.0 (Helfa_UseCases_v1.docx)

- 4. Functional & Non-Functional Requirements v1.0 (Helfa_Requirements_v1.docx)

- 5. Wireframes & Mockups v1.0 (Helfa_Wireframes_v1.docx)

- 6. Domain Model & API Specification v1.0 (Helfa_DomainAPI_v1.docx)

- 7. Test Plan & Test Cases v1.0 (Helfa_TestPlan_v1.docx)

- 8. Migration Plan v1.0 (this document)

## Closing note

This is the eighth and final document in the design suite. Every other deliverable is upstream of code; this one is the bridge. Once you choose a final brand name and find-replace `[BRAND]`, the suite is complete and ready for an engineering review with anyone — recruiter, contributor, investor, or future you.