TEST PLAN & TEST CASES

[BRAND]

Quality strategy and 40 prioritised test cases for MVP and Phase 2

| Document | Value |
| --- | --- |
| Title | Test Plan & Test Cases — [BRAND] v1.0 |
| Version | 1.0 (Draft) |
| Date | April 2026 |
| Owner | Philip Olaomo |
| Status | Draft |
| Companion to | PRD v1.0; Use Cases v1.0; Requirements v1.0; Domain & API v1.0 |
| Audience | QA, Engineering, Product, Stakeholders |
| Test case count | 40 (MVP P0: 21; MVP P1: 13; NFR & cross-cutting: 6) |

# 1. Test plan

This section is the quality strategy: what we test, how we test, in which environment, who owns each layer, and when we accept or reject a build. Section 2 onward contains the test cases themselves.

## 1.1 Scope, objectives, and exit criteria

### In scope (MVP)

- Auth, onboarding, tasks, documents, city/office data, marketplace browse + click, billing, privacy/GDPR endpoints.

- Functional correctness, security (BOLA, token rotation, webhook signature), performance baseline (P95 latency), and accessibility (WCAG 2.1 AA).

- Mobile clients (iOS + Android) for the user-facing flows; backend APIs for everything.

### Out of scope (deferred to Phase 2)

- Translation marketplace, banking decision tree, family reunification module, ZAB recognition workflow, Untätigkeitsklage coach.

- Web client (Phase 2 deliverable).

- Localisations beyond English and German (Hindi, Arabic, Persian, Turkish, French, Ukrainian).

### Objectives

- Validate that every P0 use case (UC-001 through UC-018) has at least one passing happy-path test and one failure-mode test.

- Hold the line on cross-user data leakage. Authorization tests are non-negotiable.

- Establish performance baselines that downstream releases must not regress.

- Demonstrate GDPR data export and account deletion compliance with evidence.

### Exit criteria for the MVP release

- 100% of P0 test cases pass.

- ≥ 95% of P1 test cases pass; remaining failures have triaged tickets and explicit risk acceptance.

- Zero open severity-1 defects. ≤ 3 open severity-2 defects with mitigations.

- Performance baseline (TC-032) recorded and within budget.

- Security scan (TC-037) shows zero high-severity issues open.

- Accessibility scan (TC-036) shows zero serious or critical axe-core issues.

## 1.2 Test levels

| Level | Definition | Owner | Tooling | Coverage target |
| --- | --- | --- | --- | --- |
| Unit | Single class or function in isolation. No external dependencies. | Developer | JUnit 5; Mockito; Jest (frontend) | ≥ 80% line coverage on services and domain logic. |
| Integration | Multiple components together with real DB, but external APIs mocked. | Developer + QA | Spring Boot Test; Testcontainers (Postgres, Redis); WireMock for partner APIs | Every controller endpoint × happy + key failure paths. |
| End-to-end | Full stack from client to database, with critical partner integrations exercised in their sandbox modes. | QA | Detox / Maestro for mobile; Playwright for web (Phase 2); k6 for load | All P0 user journeys. |
| Acceptance | Manual or scripted exploratory testing against a staging build, validating use case acceptance criteria. | Product Owner + QA | Manual checklist tied to UC acceptance criteria | All MVP UCs sign-off before release. |

## 1.3 Test types

- Functional: happy path, validation, alternative flow, state machine.

- Security: authentication, authorisation (BOLA), input validation, token handling, webhook signature verification, OWASP API top-10.

- Performance: P95 latency targets, throughput, soak (1-hour sustained load).

- Resilience: circuit breakers, partner outage simulation, retry behaviour, idempotency.

- Accessibility: WCAG 2.1 AA — colour contrast, tap target size, screen reader announcements, keyboard navigation (web).

- Compliance: GDPR data export, right to deletion, consent capture, log redaction.

- Internationalisation: locale fallback, RTL readiness (Phase 2).

- Compatibility: device matrix (iOS 16+/Android 11+); browser matrix (Phase 2).

- Regression: full P0 suite on every release; full P1 suite on every minor.

## 1.4 Test environments

| Environment | Purpose | Data | Lifetime |
| --- | --- | --- | --- |
| Local | Developer self-test | Seeded fixtures via docker-compose | Per-developer |
| CI | Automated unit + integration on every PR | Ephemeral via Testcontainers | Per-build |
| Staging | QA & stakeholder sign-off; partner sandboxes wired up | Synthetic; refreshed weekly | Persistent |
| Production | Real users; smoke tests on deploy only | Real (audited) | Persistent |

## 1.5 Tools & frameworks

- JUnit 5 + Mockito + AssertJ (backend unit + integration).

- Testcontainers for PostgreSQL and Redis.

- WireMock for partner API stubbing in CI.

- Detox or Maestro for React Native E2E.

- Playwright for web E2E (Phase 2).

- k6 for load testing.

- axe-core + Lighthouse for accessibility.

- OWASP ZAP for security baseline scanning.

- Stripe CLI for webhook replay.

- GitHub Actions as the CI runner.

- Linear (or GitHub Issues) for defect tracking.

## 1.6 Roles & responsibilities

| Role | Responsibilities |
| --- | --- |
| Developer | Author unit + integration tests; keep CI green; respond to defects assigned within SLA. |
| QA lead | Own this Test Plan and the Test Case suite; sign off acceptance for each release. |
| Product Owner (founder) | Own acceptance criteria for use cases; final call on risk-accept. |
| Security partner (Phase 2) | Run formal pentest before Phase 2 launch. |
| Accessibility partner (Phase 2) | Conduct manual a11y review beyond automated scans. |

## 1.7 Risks & mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Partner API instability (Sperrkonto, insurance, housing) | High | High | Stub in CI; run nightly contract tests against partner sandboxes; circuit breakers in code. |
| Stripe webhook signature drift | Low | High | Pin Stripe SDK version; smoke webhook on every deploy. |
| Test data drift between staging and production | Medium | Medium | Refresh staging weekly from anonymised production snapshot. |
| Mobile-only flows are hard to E2E in CI | Medium | Medium | Detox in cloud-device farm (Phase 2 budget); manual smoke on staging build for MVP. |
| Solo founder cannot run pentest before launch | High | High | Run OWASP ZAP automated baseline + manual review of top 10 risks; budget formal pentest for Phase 2. |
| Locale fallback bugs surface only post-launch in non-English locales | Medium | Medium | Mandatory key-coverage test (TC-035) before each translation ships. |

## 1.8 Defect lifecycle & severity

| Severity | Definition | SLA |
| --- | --- | --- |
| S1 — Blocker | Production outage or data loss; P0 use case unusable for all users. | Acknowledge in 1 h; fix in 4 h. |
| S2 — Critical | P0 use case unusable for a significant subset; security vulnerability. | Acknowledge in 4 h; fix in 24 h. |
| S3 — Major | P1 use case broken or P0 has a workaround. | Acknowledge in 1 d; fix in next sprint. |
| S4 — Minor | Cosmetic or rare-edge case. | Backlog. |

## 1.9 Entry & exit criteria per level

| Level | Entry criteria | Exit criteria |
| --- | --- | --- |
| Unit | Code merges to a feature branch. | ≥ 80% line coverage; CI green. |
| Integration | Feature branch passes unit; PR opened. | All endpoint tests green; no Testcontainer flakes. |
| End-to-end | Build deployed to staging. | 100% P0 E2E green; ≥ 95% P1 E2E green. |
| Acceptance | All E2E gates passed; release candidate built. | Product owner sign-off; smoke pass on production after deploy. |

# 2. Test case index

Forty test cases organised by module. Each row shows ID, title, level, priority, and the use case or requirement it covers. Full case detail is in Section 3.

| ID | Title | Module | Level | Priority | Maps to |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Successful registration with email and password | Auth | Integration | P0 | UC-001 |
| TC-002 | Registration rejects weak password | Auth | Integration | P0 | UC-001 |
| TC-003 | Registration is idempotent on duplicate email | Auth | Integration | P0 | UC-001 |
| TC-004 | Login with valid credentials returns tokens | Auth | Integration | P0 | UC-001 |
| TC-005 | Refresh token rotates on use | Auth | Integration | P0 | UC-001 |
| TC-006 | Onboarding wizard finalises and produces a personalised task list | Onboarding | End-to-end | P0 | UC-001 |
| TC-007 | Onboarding skip preserves partial profile | Onboarding | Integration | P1 | UC-001 |
| TC-008 | Onboarding rejects city outside MVP Bundesländer | Onboarding | Integration | P1 | UC-001 |
| TC-009 | Profile update triggers task plan recompute | Onboarding | Integration | P0 | UC-010 |
| TC-010 | Task list returns ordered by due date and respects pagination | Tasks | Integration | P0 | UC-002 |
| TC-011 | Marking a task complete schedules dependent tasks | Tasks | Integration | P0 | UC-003 |
| TC-012 | User cannot mark another user's task complete | Tasks | Integration | P0 | UC-002, UC-003 |
| TC-013 | Task postpone is bounded to 30 days | Tasks | Integration | P1 | UC-003 |
| TC-014 | Task auto-transitions to OVERDUE | Tasks | Integration | P0 | UC-005 |
| TC-015 | Upload PDF document succeeds and encrypts at rest | Documents | Integration | P0 | UC-004 |
| TC-016 | Upload rejects file > 10 MB | Documents | Integration | P0 | UC-004 |
| TC-017 | Quota exceeded is refused with clear message | Documents | Integration | P1 | UC-004 |
| TC-018 | Soft-deleted document is recoverable within 90 days | Documents | Integration | P1 | UC-004 |
| TC-019 | Document reference cannot leak across users | Documents | Integration | P0 | UC-004 |
| TC-020 | City office page renders with last-verified date | City/Office | Integration | P0 | UC-006 |
| TC-021 | Office staleness banner triggers after 30 days | City/Office | Integration | P1 | UC-006 |
| TC-022 | User-suggested office update enters staging, not production | City/Office | Integration | P1 | UC-006 |
| TC-023 | Sperrkonto comparator filters by user's nationality | Marketplace | Integration | P0 | UC-007 |
| TC-024 | Affiliate click records referral and returns redirect URL | Marketplace | Integration | P0 | UC-007 |
| TC-025 | Partner conversion webhook credits commission | Marketplace | Integration | P0 | UC-007, UC-008 |
| TC-026 | Insurance broker partner unavailable shows graceful fallback | Marketplace | Integration | P1 | UC-008 |
| TC-027 | Premium checkout returns Stripe-hosted URL | Billing | Integration | P0 | UC-016 |
| TC-028 | Stripe webhook verifies signature before processing | Billing | Integration | P0 | UC-016 |
| TC-029 | Subscription cancellation preserves access until period end | Billing | End-to-end | P0 | UC-016 |
| TC-030 | GDPR data export produces a complete archive | Privacy | End-to-end | P0 | UC-018 |
| TC-031 | Account deletion enters 30-day grace period | Privacy | Integration | P0 | UC-018 |
| TC-032 | P95 latency on /v1/tasks is under 1 second on simulated 4G | NFR / Performance | Performance | P0 | UC-002 |
| TC-033 | Rate limit returns 429 with Retry-After | NFR / Resilience | Integration | P0 | — |
| TC-034 | Push notification respects quiet hours | NFR / Notifications | Integration | P1 | UC-005 |
| TC-035 | Locale negotiation falls back from Hindi to English | NFR / i18n | Integration | P1 | — |
| TC-036 | WCAG 2.1 AA: dashboard meets contrast and tap-target requirements | NFR / Accessibility | End-to-end (UI) | P1 | UC-002 |
| TC-037 | OWASP API top-10 baseline scan | NFR / Security | Security | P0 | — |
| TC-038 | Backup restore drill (DB only) | NFR / Recovery | Operational | P0 | — |
| TC-039 | Cross-browser smoke (web, Phase 2 readiness) | NFR / Compatibility | End-to-end (UI) | P1 | — |
| TC-040 | Personally Identifiable Information does not appear in logs | NFR / Privacy & Logging | Integration | P0 | — |

# 3. Test cases

Test cases follow a strict template: ID, title, module, level, type, priority, mapped UC and requirement, preconditions, test data, numbered steps, and expected results.

## 3.1 Auth

### TC-001 — Successful registration with email and password

| ID | TC-001 |
| --- | --- |
| Title | Successful registration with email and password |
| Module | Auth |
| Level | Integration |
| Type | Functional / Happy path |
| Priority | P0 |
| Maps to UC | UC-001 |
| Maps to FRS / NFR | FRS-001 |
| Preconditions | No account exists for the test email. |
| Test data | email = qa+new@helfa.de · password = ValidPassw0rd! · captcha = bypass token (test env) |

Steps:

- POST /v1/auth/register with valid body.

- Inspect response and the users table.

- Verify a verification email was queued.

Expected result:

- HTTP 201 returned within 800 ms.

- Response contains accessToken, refreshToken, and User object with status='ACTIVE', emailVerifiedAt=null.

- Row exists in users table with passwordHash starting with $argon2id$.

- Verification email is enqueued with a one-time token (24h TTL).

### TC-002 — Registration rejects weak password

| ID | TC-002 |
| --- | --- |
| Title | Registration rejects weak password |
| Module | Auth |
| Level | Integration |
| Type | Functional / Validation |
| Priority | P0 |
| Maps to UC | UC-001 |
| Maps to FRS / NFR | FRS-001, NFR-013 |
| Preconditions | Test environment with default password policy active. |
| Test data | password = '12345' (too weak) |

Steps:

- POST /v1/auth/register with weak password.

- Inspect response.

Expected result:

- HTTP 422 with type=validation.

- Response.errors contains field='password' and a non-empty 'message'.

- No user row created.

### TC-003 — Registration is idempotent on duplicate email

| ID | TC-003 |
| --- | --- |
| Title | Registration is idempotent on duplicate email |
| Module | Auth |
| Level | Integration |
| Type | Functional / Edge |
| Priority | P0 |
| Maps to UC | UC-001 |
| Maps to FRS / NFR | FRS-001 |
| Preconditions | Account already exists for the email. |
| Test data | — |

Steps:

- POST /v1/auth/register with the existing email.

- Inspect response.

Expected result:

- HTTP 409 with type=conflict.

- Response message references 'Account exists' and includes a deep-link to sign-in.

- Original user row is unchanged (createdAt unchanged).

- No password reset is triggered.

Notes:

Returning 409 (and not 422) keeps duplicate-account behaviour distinct from validation errors.

### TC-004 — Login with valid credentials returns tokens

| ID | TC-004 |
| --- | --- |
| Title | Login with valid credentials returns tokens |
| Module | Auth |
| Level | Integration |
| Type | Functional / Happy path |
| Priority | P0 |
| Maps to UC | UC-001 |
| Maps to FRS / NFR | FRS-002 |
| Preconditions | Verified user exists. |
| Test data | — |

Steps:

- POST /v1/auth/login with correct email and password.

- Inspect response and cookies.

- Decode the accessToken JWT.

Expected result:

- HTTP 200 with accessToken (JWT) and refreshToken (opaque).

- JWT exp is 15 minutes from now (±30 s).

- JWT contains sub=userId, tier, locale claims.

- users.lastSeenAt is updated.

### TC-005 — Refresh token rotates on use

| ID | TC-005 |
| --- | --- |
| Title | Refresh token rotates on use |
| Module | Auth |
| Level | Integration |
| Type | Functional / Security |
| Priority | P0 |
| Maps to UC | UC-001 |
| Maps to FRS / NFR | NFR-012 |
| Preconditions | User is authenticated and holds a valid refresh token. |
| Test data | — |

Steps:

- POST /v1/auth/refresh with the current refresh token.

- Capture the new refresh token.

- POST /v1/auth/refresh again with the OLD refresh token.

Expected result:

- First call returns 200 with a new accessToken and a new refreshToken (different value).

- Second call (old token) returns 401 with type=unauthenticated.

- Reuse triggers a security event log entry referenced by traceId.

Notes:

Rolling refresh tokens defend against token theft. The old token must be revoked the moment it is rotated.

## 3.2 Onboarding

### TC-006 — Onboarding wizard finalises and produces a personalised task list

| ID | TC-006 |
| --- | --- |
| Title | Onboarding wizard finalises and produces a personalised task list |
| Module | Onboarding |
| Level | End-to-end |
| Type | Functional / Happy path |
| Priority | P0 |
| Maps to UC | UC-001 |
| Maps to FRS / NFR | FRS-003 |
| Preconditions | Verified user with no profile and no journeys. |
| Test data | nationality=NG, city=Munich, visaPathway=STUDENT, familyStatus=SINGLE, arrivalDate=today+30 |

Steps:

- POST step 1..6 in sequence on /v1/users/me/onboarding/step/{n}.

- POST /v1/users/me/onboarding/finalize.

- GET /v1/tasks?status=upcoming.

Expected result:

- Each step returns 204; final returns 200 with profile, journeys[], firstTasks[].

- A UserJourney row of type=STUDENT_ARRIVAL exists.

- Task list contains at least: Open Sperrkonto, Anmeldung within 14 days, Apply for residence permit at KVR.

- Tasks have due dates computed relative to arrivalDate.

### TC-007 — Onboarding skip preserves partial profile

| ID | TC-007 |
| --- | --- |
| Title | Onboarding skip preserves partial profile |
| Module | Onboarding |
| Level | Integration |
| Type | Functional / Alternative flow |
| Priority | P1 |
| Maps to UC | UC-001 |
| Maps to FRS / NFR | FRS-003 |
| Preconditions | Verified user with no profile. |
| Test data | — |

Steps:

- Submit only steps 1 and 2 on the wizard.

- Skip from step 3 onward (no further calls).

- GET /v1/users/me/profile.

Expected result:

- Profile row exists with nationality and city populated; other fields null.

- Dashboard returns a generic checklist with banner text 'Complete your profile for accurate guidance'.

- User can resume onboarding via PATCH /v1/users/me/profile at any time.

### TC-008 — Onboarding rejects city outside MVP Bundesländer

| ID | TC-008 |
| --- | --- |
| Title | Onboarding rejects city outside MVP Bundesländer |
| Module | Onboarding |
| Level | Integration |
| Type | Functional / Validation |
| Priority | P1 |
| Maps to UC | UC-001 |
| Maps to FRS / NFR | FRS-003 |
| Preconditions | Onboarding step 2 endpoint hit with a non-MVP city slug. |
| Test data | city = 'leipzig' (not in MVP) |

Steps:

- POST /v1/users/me/onboarding/step/2 with city='leipzig'.

- Inspect response.

Expected result:

- HTTP 422 with type=validation.

- Response message: 'We don't support this city yet. Join the waitlist?'

- Profile is not updated.

### TC-009 — Profile update triggers task plan recompute

| ID | TC-009 |
| --- | --- |
| Title | Profile update triggers task plan recompute |
| Module | Onboarding |
| Level | Integration |
| Type | Functional / Side effect |
| Priority | P0 |
| Maps to UC | UC-010 |
| Maps to FRS / NFR | FRS-021 |
| Preconditions | User onboarded for Munich, currently on STUDENT_ARRIVAL journey with 6 active tasks. |
| Test data | — |

Steps:

- PATCH /v1/users/me/profile with city='berlin'.

- GET /v1/tasks?status=upcoming.

Expected result:

- Old tasks for Munich-specific offices are marked SKIPPED with reason='profile_change'.

- New tasks for Berlin LEA + Bürgeramt are created.

- Notification 'Your plan was updated. 3 new tasks added, 2 removed.' is queued.

## 3.3 Tasks

### TC-010 — Task list returns ordered by due date and respects pagination

| ID | TC-010 |
| --- | --- |
| Title | Task list returns ordered by due date and respects pagination |
| Module | Tasks |
| Level | Integration |
| Type | Functional / Happy path |
| Priority | P0 |
| Maps to UC | UC-002 |
| Maps to FRS / NFR | FRS-005 |
| Preconditions | User with 25 active tasks of mixed status. |
| Test data | — |

Steps:

- GET /v1/tasks?status=upcoming&limit=20.

- Use returned cursor for the next page.

Expected result:

- First page returns 20 tasks ordered by dueAt ascending, then priority descending.

- Cursor is opaque, base64-safe.

- Second page returns 5 tasks; cursor is null in response.

- P95 latency under 1 s (NFR-001).

### TC-011 — Marking a task complete schedules dependent tasks

| ID | TC-011 |
| --- | --- |
| Title | Marking a task complete schedules dependent tasks |
| Module | Tasks |
| Level | Integration |
| Type | Functional / State machine |
| Priority | P0 |
| Maps to UC | UC-003 |
| Maps to FRS / NFR | FRS-007 |
| Preconditions | User has Anmeldung task UPCOMING; tax-ID and bank-account tasks depend on it. |
| Test data | — |

Steps:

- PATCH /v1/tasks/{anmeldungId} with { status: 'COMPLETE' }.

- GET /v1/tasks?status=upcoming.

Expected result:

- Anmeldung task status=COMPLETE, completedAt set.

- Tax-ID task is now in the upcoming list with dueAt = today + 28 days (default lead).

- Open Bank Account task is in the list with dueAt = today + 7 days.

- Deadline banner reflects the new top deadline.

### TC-012 — User cannot mark another user's task complete

| ID | TC-012 |
| --- | --- |
| Title | User cannot mark another user's task complete |
| Module | Tasks |
| Level | Integration |
| Type | Security / Authorization |
| Priority | P0 |
| Maps to UC | UC-002, UC-003 |
| Maps to FRS / NFR | NFR-010 |
| Preconditions | Two users A and B exist. Task T belongs to A. |
| Test data | — |

Steps:

- Authenticate as user B.

- PATCH /v1/tasks/{T} with { status: 'COMPLETE' }.

Expected result:

- HTTP 404 (NOT 403) — we do not leak the existence of other users' resources.

- Task T status unchanged.

- Security event log entry created with traceId.

Notes:

Returning 404 instead of 403 prevents enumeration of other users' resources.

### TC-013 — Task postpone is bounded to 30 days

| ID | TC-013 |
| --- | --- |
| Title | Task postpone is bounded to 30 days |
| Module | Tasks |
| Level | Integration |
| Type | Functional / Validation |
| Priority | P1 |
| Maps to UC | UC-003 |
| Maps to FRS / NFR | FRS-007 |
| Preconditions | User has an upcoming task. |
| Test data | — |

Steps:

- PATCH /v1/tasks/{id} with { postponedUntil: today + 60 days }.

Expected result:

- HTTP 422 with type=validation.

- Message references 'maximum 30 days postpone'.

- Task is unchanged.

### TC-014 — Task auto-transitions to OVERDUE

| ID | TC-014 |
| --- | --- |
| Title | Task auto-transitions to OVERDUE |
| Module | Tasks |
| Level | Integration |
| Type | Functional / State machine, Time-driven |
| Priority | P0 |
| Maps to UC | UC-005 |
| Maps to FRS / NFR | FRS-006, FRS-011 |
| Preconditions | Task with dueAt = now - 1 hour, status=DUE. |
| Test data | — |

Steps:

- Trigger the deadline-engine cron job manually in the test env.

- GET /v1/tasks/{id}.

Expected result:

- Task status is now OVERDUE.

- Push notification queued (subject to quiet-hours rule).

- Analytics event 'task_overdue' logged with traceId.

## 3.4 Documents

### TC-015 — Upload PDF document succeeds and encrypts at rest

| ID | TC-015 |
| --- | --- |
| Title | Upload PDF document succeeds and encrypts at rest |
| Module | Documents |
| Level | Integration |
| Type | Functional / Happy path |
| Priority | P0 |
| Maps to UC | UC-004 |
| Maps to FRS / NFR | FRS-008, NFR-014 |
| Preconditions | User with 0 documents and full quota available. |
| Test data | passport.pdf (2.4 MB) |

Steps:

- POST /v1/documents (multipart) with file + metadata { type: 'PASSPORT' }.

- Inspect response.

- Inspect the object stored in S3.

Expected result:

- HTTP 201 with DocumentMetadata, including storageRef.

- Stored bytes in S3 are NOT the original (AES-256 encrypted).

- encryptedKey is wrapped via KMS; cannot be used directly.

- Document classifier suggests 'PASSPORT' with confidence ≥ 0.85.

### TC-016 — Upload rejects file > 10 MB

| ID | TC-016 |
| --- | --- |
| Title | Upload rejects file > 10 MB |
| Module | Documents |
| Level | Integration |
| Type | Functional / Validation |
| Priority | P0 |
| Maps to UC | UC-004 |
| Maps to FRS / NFR | FRS-008 |
| Preconditions | User authenticated. |
| Test data | large_file.pdf (12 MB) |

Steps:

- POST /v1/documents with the 12 MB file.

Expected result:

- HTTP 413 (Payload Too Large) or 422 with type=validation.

- Message: 'File too large. Maximum 10 MB.'

- No object created in S3.

### TC-017 — Quota exceeded is refused with clear message

| ID | TC-017 |
| --- | --- |
| Title | Quota exceeded is refused with clear message |
| Module | Documents |
| Level | Integration |
| Type | Functional / Validation |
| Priority | P1 |
| Maps to UC | UC-004 |
| Maps to FRS / NFR | FRS-008, BR-2 (UC-004) |
| Preconditions | Free-tier user already at 9.5 MB used. |
| Test data | valid file 1 MB |

Steps:

- POST /v1/documents with the 1 MB file.

Expected result:

- HTTP 422 with type=validation.

- Message includes 'Vault full' and Premium upsell text.

- No new document row.

### TC-018 — Soft-deleted document is recoverable within 90 days

| ID | TC-018 |
| --- | --- |
| Title | Soft-deleted document is recoverable within 90 days |
| Module | Documents |
| Level | Integration |
| Type | Functional / State machine |
| Priority | P1 |
| Maps to UC | UC-004 |
| Maps to FRS / NFR | FRS-009 |
| Preconditions | User has one active document. |
| Test data | — |

Steps:

- DELETE /v1/documents/{id}.

- GET /v1/documents/{id}.

- POST /v1/documents/{id}/restore.

- GET /v1/documents/{id}.

Expected result:

- After delete: document shows deletedAt set; absent from default list view; visible via ?includeDeleted=true.

- Restore returns 200; deletedAt reverted to null.

- TaskDocumentLink rows preserved; satisfied flags re-evaluated.

### TC-019 — Document reference cannot leak across users

| ID | TC-019 |
| --- | --- |
| Title | Document reference cannot leak across users |
| Module | Documents |
| Level | Integration |
| Type | Security / Authorization |
| Priority | P0 |
| Maps to UC | UC-004 |
| Maps to FRS / NFR | NFR-010, NFR-014 |
| Preconditions | User A owns document D. User B is authenticated. |
| Test data | — |

Steps:

- Authenticate as B.

- GET /v1/documents/{D}.

- GET /v1/documents/{D}/content.

Expected result:

- Both calls return 404 (not 403).

- S3 storageRef is opaque (UUID-prefixed) and cannot be guessed.

- Security event log entry recorded.

## 3.5 City/Office

### TC-020 — City office page renders with last-verified date

| ID | TC-020 |
| --- | --- |
| Title | City office page renders with last-verified date |
| Module | City/Office |
| Level | Integration |
| Type | Functional / Happy path, Public |
| Priority | P0 |
| Maps to UC | UC-006 |
| Maps to FRS / NFR | FRS-014, FRS-015 |
| Preconditions | Office record exists, lastVerifiedAt = today - 5 days. |
| Test data | — |

Steps:

- GET /v1/offices/{id}?purpose=anmeldung (no auth).

Expected result:

- HTTP 200 with office data including bookingUrl, openingHours, languagesSupported.

- lastVerifiedAt returned in response.

- whatToBring.anmeldung array included.

- Public endpoint cacheable; Cache-Control header present.

### TC-021 — Office staleness banner triggers after 30 days

| ID | TC-021 |
| --- | --- |
| Title | Office staleness banner triggers after 30 days |
| Module | City/Office |
| Level | Integration |
| Type | Functional / Alternative flow |
| Priority | P1 |
| Maps to UC | UC-006 |
| Maps to FRS / NFR | FRS-014 |
| Preconditions | Office with lastVerifiedAt = today - 35 days. |
| Test data | — |

Steps:

- GET /v1/offices/{id}.

Expected result:

- Response includes meta.stale = true.

- Client renders the yellow staleness banner (verified by UI test).

### TC-022 — User-suggested office update enters staging, not production

| ID | TC-022 |
| --- | --- |
| Title | User-suggested office update enters staging, not production |
| Module | City/Office |
| Level | Integration |
| Type | Functional / Authorization |
| Priority | P1 |
| Maps to UC | UC-006 |
| Maps to FRS / NFR | FRS-015 |
| Preconditions | Authenticated user. |
| Test data | — |

Steps:

- POST /v1/offices/{id}/feedback with a suggested change to bookingUrl.

- GET /v1/offices/{id}.

- Query staging table.

Expected result:

- HTTP 202 returned to the user.

- Office data unchanged in production response.

- Row exists in office_feedback_staging awaiting admin review.

## 3.6 Marketplace

### TC-023 — Sperrkonto comparator filters by user's nationality

| ID | TC-023 |
| --- | --- |
| Title | Sperrkonto comparator filters by user's nationality |
| Module | Marketplace |
| Level | Integration |
| Type | Functional / Happy path |
| Priority | P0 |
| Maps to UC | UC-007 |
| Maps to FRS / NFR | FRS-016 |
| Preconditions | Authenticated user with nationality=NG. |
| Test data | — |

Steps:

- GET /v1/marketplace?category=BANK&productCode=sperrkonto.

Expected result:

- Response includes only providers whose supportedNationalities array contains 'NG' (or is empty).

- Each card shows commissionDisclosure verbatim.

- Sort defaults to 'recommended'.

### TC-024 — Affiliate click records referral and returns redirect URL

| ID | TC-024 |
| --- | --- |
| Title | Affiliate click records referral and returns redirect URL |
| Module | Marketplace |
| Level | Integration |
| Type | Functional / Happy path |
| Priority | P0 |
| Maps to UC | UC-007 |
| Maps to FRS / NFR | FRS-017 |
| Preconditions | Authenticated user; partner record with affiliateUrlTemplate. |
| Test data | — |

Steps:

- POST /v1/partners/{slug}/click with { productCode: 'sperrkonto' }.

- Inspect partner_referrals row.

Expected result:

- HTTP 200 with redirectUrl containing the [BRAND] referral token.

- PartnerReferral row created with userId, partnerId, productCode, clickedAt.

- Response time under 250 ms.

### TC-025 — Partner conversion webhook credits commission

| ID | TC-025 |
| --- | --- |
| Title | Partner conversion webhook credits commission |
| Module | Marketplace |
| Level | Integration |
| Type | Functional / Webhook |
| Priority | P0 |
| Maps to UC | UC-007, UC-008 |
| Maps to FRS / NFR | FRS-017 |
| Preconditions | Existing PartnerReferral row from a prior click; partner-side configured to call back. |
| Test data | — |

Steps:

- POST partner webhook with the referral token and a confirmed conversion event.

- Inspect partner_referrals row.

Expected result:

- HTTP 204 returned to partner.

- convertedAt is set; commission populated from partner agreement.

- Idempotency: the same webhook payload twice does not double-credit.

### TC-026 — Insurance broker partner unavailable shows graceful fallback

| ID | TC-026 |
| --- | --- |
| Title | Insurance broker partner unavailable shows graceful fallback |
| Module | Marketplace |
| Level | Integration |
| Type | Functional / Resilience |
| Priority | P1 |
| Maps to UC | UC-008 |
| Maps to FRS / NFR | FRS-018, NFR-005 |
| Preconditions | Mock broker API set to return 503. |
| Test data | — |

Steps:

- POST /v1/marketplace/insurance/quote with valid inputs.

Expected result:

- HTTP 503 with type=service_unavailable.

- Message: 'Quote service temporarily unavailable. Try again in 30 minutes.'

- Circuit breaker opens after 5 consecutive failures.

- User can retry; no partial state in DB.

## 3.7 Billing

### TC-027 — Premium checkout returns Stripe-hosted URL

| ID | TC-027 |
| --- | --- |
| Title | Premium checkout returns Stripe-hosted URL |
| Module | Billing |
| Level | Integration |
| Type | Functional / Happy path |
| Priority | P0 |
| Maps to UC | UC-016 |
| Maps to FRS / NFR | FRS-030 |
| Preconditions | Free-tier user; Stripe test mode. |
| Test data | — |

Steps:

- POST /v1/billing/checkout with { tier: 'PREMIUM_MONTHLY' }.

Expected result:

- HTTP 200 with checkoutUrl beginning 'https://checkout.stripe.com/'.

- Stripe customer is created (or reused) for the user.

### TC-028 — Stripe webhook verifies signature before processing

| ID | TC-028 |
| --- | --- |
| Title | Stripe webhook verifies signature before processing |
| Module | Billing |
| Level | Integration |
| Type | Security / Webhook |
| Priority | P0 |
| Maps to UC | UC-016 |
| Maps to FRS / NFR | FRS-031, NFR-012 |
| Preconditions | Stripe webhook endpoint exposed. |
| Test data | — |

Steps:

- POST /v1/billing/webhook with a tampered signature header.

Expected result:

- HTTP 400 with type=bad_request.

- No subscription state changes.

- Security event log entry created.

### TC-029 — Subscription cancellation preserves access until period end

| ID | TC-029 |
| --- | --- |
| Title | Subscription cancellation preserves access until period end |
| Module | Billing |
| Level | End-to-end |
| Type | Functional / Lifecycle |
| Priority | P0 |
| Maps to UC | UC-016 |
| Maps to FRS / NFR | FRS-030, BR-3 (UC-016) |
| Preconditions | Active PREMIUM_MONTHLY subscription with currentPeriodEnd = today + 18 days. |
| Test data | — |

Steps:

- Cancel via Stripe customer portal.

- Receive Stripe webhook customer.subscription.updated.

- GET /v1/users/me.

- Wait until currentPeriodEnd; receive final webhook customer.subscription.deleted.

- GET /v1/users/me.

Expected result:

- After cancellation: subscription.status='ACTIVE' but cancelledAt set; user.tier='PREMIUM' until period end.

- After period end: subscription.status='EXPIRED'; user.tier='FREE'.

- Documents retained read-only; user can re-subscribe.

## 3.8 Privacy

### TC-030 — GDPR data export produces a complete archive

| ID | TC-030 |
| --- | --- |
| Title | GDPR data export produces a complete archive |
| Module | Privacy |
| Level | End-to-end |
| Type | Compliance / GDPR |
| Priority | P0 |
| Maps to UC | UC-018 |
| Maps to FRS / NFR | FRS-033, NFR-014 |
| Preconditions | User with profile, 3 documents, 12 tasks, 1 active subscription. |
| Test data | — |

Steps:

- POST /v1/privacy/export.

- Wait up to 30 minutes.

- Receive email with download link.

- Download and unzip.

Expected result:

- Export completes within 30 minutes (NFR-014).

- ZIP contains profile.json, tasks.json, documents.json, all 3 original document files, partner_referrals.json, subscription.json.

- All JSONs are well-formed and machine-readable.

- Download link expires after 7 days.

### TC-031 — Account deletion enters 30-day grace period

| ID | TC-031 |
| --- | --- |
| Title | Account deletion enters 30-day grace period |
| Module | Privacy |
| Level | Integration |
| Type | Compliance / GDPR |
| Priority | P0 |
| Maps to UC | UC-018 |
| Maps to FRS / NFR | FRS-033 |
| Preconditions | Authenticated user. |
| Test data | — |

Steps:

- DELETE /v1/users/me with confirmation: 'I understand'.

- Try login.

- Wait simulated 31 days.

- Try login again.

Expected result:

- HTTP 202 returned.

- users.status='DELETED'; immediate logout; tokens revoked.

- Within 30 days: user can email support to restore.

- After 30 days: hard-delete job removes profile, tasks, documents, partner_referrals (PII fields nulled in immutable rows).

- Login returns 404 (account not found).

## 3.9 NFR / Performance

### TC-032 — P95 latency on /v1/tasks is under 1 second on simulated 4G

| ID | TC-032 |
| --- | --- |
| Title | P95 latency on /v1/tasks is under 1 second on simulated 4G |
| Module | NFR / Performance |
| Level | Performance |
| Type | Non-functional / Performance |
| Priority | P0 |
| Maps to UC | UC-002 |
| Maps to FRS / NFR | NFR-001 |
| Preconditions | 100 seeded users, each with 20 tasks. |
| Test data | — |

Steps:

- Run k6 load test with 50 RPS for 5 minutes.

- Measure P95 latency from the client side.

Expected result:

- P95 latency for GET /v1/tasks ≤ 1000 ms.

- P99 ≤ 1500 ms.

- Error rate < 0.1%.

## 3.10 NFR / Resilience

### TC-033 — Rate limit returns 429 with Retry-After

| ID | TC-033 |
| --- | --- |
| Title | Rate limit returns 429 with Retry-After |
| Module | NFR / Resilience |
| Level | Integration |
| Type | Non-functional / Rate limit |
| Priority | P0 |
| Maps to UC | — |
| Maps to FRS / NFR | NFR-005 |
| Preconditions | Authenticated user. |
| Test data | — |

Steps:

- Send 110 requests to /v1/tasks within 60 seconds.

Expected result:

- First 100 succeed.

- Requests 101+ return 429 with type=rate_limited.

- Retry-After header indicates seconds until window resets.

- After the window elapses, requests succeed again.

## 3.11 NFR / Notifications

### TC-034 — Push notification respects quiet hours

| ID | TC-034 |
| --- | --- |
| Title | Push notification respects quiet hours |
| Module | NFR / Notifications |
| Level | Integration |
| Type | Functional / Time-aware |
| Priority | P1 |
| Maps to UC | UC-005 |
| Maps to FRS / NFR | FRS-013 |
| Preconditions | User in tz=Europe/Berlin; quiet hours 22:00-08:00; deadline crossing 90-day threshold at simulated 23:30 local. |
| Test data | — |

Steps:

- Trigger deadline-engine cron at 23:30 local.

Expected result:

- No push notification sent.

- In-app inbox entry created.

- Push is queued for 08:00 local the next day.

## 3.12 NFR / i18n

### TC-035 — Locale negotiation falls back from Hindi to English

| ID | TC-035 |
| --- | --- |
| Title | Locale negotiation falls back from Hindi to English |
| Module | NFR / i18n |
| Level | Integration |
| Type | Non-functional / i18n |
| Priority | P1 |
| Maps to UC | — |
| Maps to FRS / NFR | NFR-007 |
| Preconditions | User locale=hi (Hindi). Hindi translation NOT yet shipped (Phase 2). |
| Test data | — |

Steps:

- GET /v1/tasks with Accept-Language: hi.

Expected result:

- Tasks returned with English copy (fallback chain: hi → en).

- Response header Content-Language: en.

- No 500s; no missing-translation strings ('???', '[BRAND_KEY]') leak through.

## 3.13 NFR / Accessibility

### TC-036 — WCAG 2.1 AA: dashboard meets contrast and tap-target requirements

| ID | TC-036 |
| --- | --- |
| Title | WCAG 2.1 AA: dashboard meets contrast and tap-target requirements |
| Module | NFR / Accessibility |
| Level | End-to-end (UI) |
| Type | Non-functional / Accessibility |
| Priority | P1 |
| Maps to UC | UC-002 |
| Maps to FRS / NFR | NFR-008 |
| Preconditions | Mobile build deployed to staging. |
| Test data | — |

Steps:

- Run automated axe-core test on Dashboard screen.

- Manually inspect tap targets with iOS Accessibility Inspector.

Expected result:

- axe-core reports zero serious or critical issues.

- All interactive elements have ≥ 44×44 pt tap targets.

- Body text contrast ≥ 4.5:1; large text ≥ 3:1.

- VoiceOver and TalkBack announce the deadline banner clearly.

## 3.14 NFR / Security

### TC-037 — OWASP API top-10 baseline scan

| ID | TC-037 |
| --- | --- |
| Title | OWASP API top-10 baseline scan |
| Module | NFR / Security |
| Level | Security |
| Type | Non-functional / Security |
| Priority | P0 |
| Maps to UC | — |
| Maps to FRS / NFR | NFR-009, NFR-010 |
| Preconditions | Pre-release build deployed to staging. |
| Test data | — |

Steps:

- Run automated OWASP ZAP baseline scan.

- Run a manual review of the top 10 API risks (Broken Object Level Authorisation first).

Expected result:

- Zero high-severity issues open.

- BOLA test cases (TC-012, TC-019) pass.

- Security headers present: HSTS, X-Content-Type-Options, X-Frame-Options DENY, CSP.

- TLS configuration scores A on SSL Labs.

## 3.15 NFR / Recovery

### TC-038 — Backup restore drill (DB only)

| ID | TC-038 |
| --- | --- |
| Title | Backup restore drill (DB only) |
| Module | NFR / Recovery |
| Level | Operational |
| Type | Non-functional / DR |
| Priority | P0 |
| Maps to UC | — |
| Maps to FRS / NFR | NFR-011 |
| Preconditions | Snapshot from yesterday is available. |
| Test data | — |

Steps:

- Provision an isolated DB instance.

- Restore yesterday's snapshot.

- Run a smoke suite (10 selected TCs) against the restored DB.

Expected result:

- Restore completes within 30 minutes.

- Smoke suite passes 100%.

- RPO ≤ 24 h, RTO ≤ 4 h documented and met.

## 3.16 NFR / Compatibility

### TC-039 — Cross-browser smoke (web, Phase 2 readiness)

| ID | TC-039 |
| --- | --- |
| Title | Cross-browser smoke (web, Phase 2 readiness) |
| Module | NFR / Compatibility |
| Level | End-to-end (UI) |
| Type | Non-functional / Compatibility |
| Priority | P1 |
| Maps to UC | — |
| Maps to FRS / NFR | NFR-006 |
| Preconditions | Phase 2 web build available. |
| Test data | — |

Steps:

- Run Playwright smoke suite against Chromium, Firefox, WebKit.

Expected result:

- All P0 user flows pass on each browser.

- Visual snapshots within 1% pixel diff.

## 3.17 NFR / Privacy & Logging

### TC-040 — Personally Identifiable Information does not appear in logs

| ID | TC-040 |
| --- | --- |
| Title | Personally Identifiable Information does not appear in logs |
| Module | NFR / Privacy & Logging |
| Level | Integration |
| Type | Non-functional / Privacy |
| Priority | P0 |
| Maps to UC | — |
| Maps to FRS / NFR | NFR-014 |
| Preconditions | Verbose log level enabled in test env. |
| Test data | — |

Steps:

- Run TC-001, TC-004, TC-006, TC-015 in sequence.

- Grep logs for the test email, password, and document filenames.

Expected result:

- Email appears only as a hashed user identifier; never plaintext.

- Password and refresh token never logged.

- Document filenames replaced by storageRef.

- JWT bodies never logged in full.

# 4. Traceability matrix

This matrix links use cases and requirements to the test cases that exercise them. Any UC or requirement without test coverage is a quality gap.

## 4.1 Use cases → Test cases

| Use case | Covered by |
| --- | --- |
| UC-001 | TC-001, TC-002, TC-003, TC-004, TC-005, TC-006, TC-007, TC-008 |
| UC-002 | TC-010, TC-012, TC-032, TC-036 |
| UC-003 | TC-011, TC-012, TC-013 |
| UC-004 | TC-015, TC-016, TC-017, TC-018, TC-019 |
| UC-005 | TC-014, TC-034 |
| UC-006 | TC-020, TC-021, TC-022 |
| UC-007 | TC-023, TC-024, TC-025 |
| UC-008 | TC-025, TC-026 |
| UC-010 | TC-009 |
| UC-016 | TC-027, TC-028, TC-029 |
| UC-018 | TC-030, TC-031 |

## 4.2 Requirements → Test cases

| Requirement | Covered by |
| --- | --- |
| BR-2 (UC-004) | TC-017 |
| BR-3 (UC-016) | TC-029 |
| FRS-001 | TC-001, TC-002, TC-003 |
| FRS-002 | TC-004 |
| FRS-003 | TC-006, TC-007, TC-008 |
| FRS-005 | TC-010 |
| FRS-006 | TC-014 |
| FRS-007 | TC-011, TC-013 |
| FRS-008 | TC-015, TC-016, TC-017 |
| FRS-009 | TC-018 |
| FRS-011 | TC-014 |
| FRS-013 | TC-034 |
| FRS-014 | TC-020, TC-021 |
| FRS-015 | TC-020, TC-022 |
| FRS-016 | TC-023 |
| FRS-017 | TC-024, TC-025 |
| FRS-018 | TC-026 |
| FRS-021 | TC-009 |
| FRS-030 | TC-027, TC-029 |
| FRS-031 | TC-028 |
| FRS-033 | TC-030, TC-031 |
| NFR-001 | TC-032 |
| NFR-005 | TC-026, TC-033 |
| NFR-006 | TC-039 |
| NFR-007 | TC-035 |
| NFR-008 | TC-036 |
| NFR-009 | TC-037 |
| NFR-010 | TC-012, TC-019, TC-037 |
| NFR-011 | TC-038 |
| NFR-012 | TC-005, TC-028 |
| NFR-013 | TC-002 |
| NFR-014 | TC-015, TC-019, TC-030, TC-040 |

## 4.3 Coverage gaps

Use cases UC-011 (sworn translation), UC-012 (banking decision tree), UC-013 (ZAB recognition), UC-014 (family reunification), UC-015 (Untätigkeitsklage), UC-017 (concierge) are Phase 2 / Phase 3 use cases and intentionally have no MVP test coverage. They will be covered in Test Plan v2.0.

All MVP use cases (UC-001 through UC-010, UC-016, UC-018) have ≥ 1 test case mapped.

# 5. Document control

## Version history

| Version | Date | Author | Summary of change |
| --- | --- | --- | --- |
| 1.0 | April 2026 | Philip Olaomo | Initial release; 40 test cases across MVP modules + NFRs. |

## Companion documents

- Product Requirements Document v1.0

- User Journey Flowcharts v1.0

- Use Cases v1.0

- Functional & Non-Functional Requirements v1.0

- Wireframes & Mockups v1.0

- Domain Model & API Specification v1.0

- Migration Plan — to follow